Prompts

- Consistent Naming conventions

SOCIAL MEDIA DATA INTEGRATION APP - BUILD SPECIFICATION

OBJECTIVE:

Create a minimal viable application that successfully fetches and displays data from LinkedIn, YouTube, and Instagram stored in Airtable, with a focus on data integrity before design implementation.

DATABASE INFORMATION:

- Airtable Base URL: https://airtable.com/appENPbhagMrHGXrQ/tblSLOpMd4RItiPcn/viwOe3AK9fvDHnJ2I

- Platform Data: LinkedIn, YouTube, Instagram (stored in separate tabs with identical schemas)

- API Key: [To be provided separately]

PHASE 1: DATA RETRIEVAL & DISPLAY

1. INITIAL SETUP

- Create a new project in loveable.dev

- Configure basic environment variables storage for the Airtable API key

- Set up a simple component structure with three separate sections: LinkedIn, YouTube, Instagram

2. AIRTABLE CONNECTION LAYER

- Create a dedicated API service module for Airtable connectivity

- Implement standardized error handling and logging for all API calls

- Build separate functions for each platform that follow identical patterns:

* getLinkedInData()

* getYouTubeData()

* getInstagramData()

- Include detailed console logging for debugging API responses

3. DATA FETCHING IMPLEMENTATION

- For each platform, implement step-by-step data retrieval:

a. Fetch data with appropriate table/view parameters

b. Log raw response for debugging

c. Transform data into consistent format

d. Store in local state

- Add loading states and error handling for each platform

- Include manual refresh functionality

4. MINIMAL DISPLAY COMPONENTS

- Create a simple tabbed interface with platform names

- For each platform, display data in a basic table format showing:

* Post URL

* Engagement metrics

* Timestamp/date posted

- Include visual indicators for successful/failed data loading

- Add togglable raw data view for debugging

5. DATA VALIDATION & TESTING

- Add data validation checks to confirm expected fields exist

- Create a diagnostic panel showing connection status for each platform

- Implement a data comparison view to verify schema consistency

DELIVERABLES:

1. Functional app displaying all three data sources in tabular format

2. Debug panel showing API response details and errors

3. Data refresh controls and connection status indicators

TECHNICAL SPECIFICATIONS:

- Use functional components with hooks for state management

- Implement Airtable API using their official JavaScript client

- Avoid complex UI libraries initially - focus on function over form

- Add extensive console logging for transparency

SUCCESS CRITERIA:

- All three platforms' data is successfully retrieved and displayed

- No console errors related to data fetching or parsing

- Data refresh functionality works consistently

- Data structure from all platforms is validated for consistency